# User Acceptance Test

Company name: McLink Group

Project name: Ella Recruitment Portal

Platform: Web recruitment portal with Neon Postgres, n8n, Gmail, Google Calendar, and AI voice interview integration

Date: 18 September 2026

This UAT pack covers the complete Ella Recruitment Portal journey from secure login through role creation, applicant intake, screening, AI voice interview booking, and final HR interview scheduling. It also covers access control, administration, credits, integrations, notifications, privacy, resilience, and responsive usability.

Execution status values: Not Run, Pass, Fail, Blocked, and N/A. Record evidence in the Pass/Fail column and the restricted UAT evidence store.

# UAT Objective and Acceptance Boundary

UAT is passed when:

1. The critical golden path in §5 completes with no Sev-1 or Sev-2 defects.

2. All High-priority cases pass, or have an explicitly approved risk acceptance.

3. Candidate-facing links, tokens, resumes, transcripts, calendar details, and internal records are visible only to their intended audience.

4. Every material role, applicant, booking, credit, and notification transition is persisted with an audit trail and does not silently succeed after a partial failure.

5. The final HR interview is visibly scheduled in the applicant record, Bookings page, and configured shared HR calendar.

This document is a business-facing UAT pack. Automated contract tests remain useful evidence, but a passing automated test does not replace the user action and evidence requested below.

# Scope

## In scope

• Google sign-in, session management, logout, protected routes, and safe redirects.

• Dashboard, role requests, role review, status actions, Recruitment Setup, publishing, and archival.

• Public roles, private candidate application links, candidate applications, resume parsing, and HR manual intake.

• Local, Google Drive, and OneDrive resume intake where the relevant connector is enabled.

• AI screening result review, human HR decisions, Ella Credits, and idempotency.

• AI voice interview invitation, booking, scheduling, execution status, result review, retry, and billing outcomes.

• Final HR interview invitation, token validation, calendar conflict handling, booking, notification, and audit history.

• Applicants, Bookings, Settings, User Accounts, Profile, help bot, notifications, responsive UI, and data isolation.

## Out of scope or environment-dependent

• Provider-specific delivery SLAs outside the portal's control.

• Real candidate hiring decisions or employment offers.

• A live AI voice call when the Pilot is configured in dry-run mode. In that mode, execute the dispatch contract and verify the no-call guard instead of placing a real call.

• OneDrive cases when Microsoft Drive variables and OAuth are intentionally disabled. Mark those cases N/A with evidence of the configuration decision.

# Roles and Test Data

Use synthetic accounts and candidate data only. Replace the aliases below with the actual UAT accounts before execution.

| Alias | Persona | Required capability / scope |
| --- | --- | --- |
| UAT-CREATOR | Requester | Create role; own role visibility only |
| UAT-HR | HR reviewer | Company-wide recruitment review, applicants, bookings, setup, user administration where configured |
| UAT-HOD-SALES | Head of Department | Own-department review and action scope |
| UAT-MANAGEMENT | Management | Organisation-wide read-only access |
| UAT-ADMIN | Admin | Ella Credits management only unless explicitly granted otherwise |
| UAT-SETTINGS | Settings administrator | Settings and calendar connection; use only if separate from HR |
| UAT-OTHER-ORG | Other organisation user | Cross-tenant isolation verification |
| UAT-CANDIDATE-001 | Candidate | Candidate email inbox and mobile number; no internal portal access |
| UAT-CANDIDATE-002 | Candidate | Duplicate-email and concurrent-booking coverage |

## Recommended UAT data

| Data | Value / rule |
| --- | --- |
| UAT role | UAT Business Development Executive, department Sales |
| Salary | Valid configured band, for example 3000-4500 |
| Target date | Future working date in the UAT window |
| Job description | The approved Business Development Executive sample in docs/Business Development Executive - Job Description.txt |
| Screening criteria | 3-5 job-related, non-discriminatory criteria |
| Interview questions | 3 required questions, plus optional questions up to the supported maximum of 5 |
| HR venue | A real or test office address configured for the UAT calendar |
| Candidate phone | A test number that can receive the configured voice provider call, if live mode is enabled |
| Candidate files | One valid PDF, one valid DOC, one valid DOCX, one empty/corrupt PDF, one unsupported file, and duplicate copies with the same content hash |
| Credits | Sufficient balance for one CV analysis and one voice outcome; separately prepare a zero/low-balance account for rejection cases |

# Execution Conventions

For each case, record:

• tester, date/time, browser, environment URL, account alias, and test data identifiers;

• screenshots or screen recording for user-visible results;

• application ID, role ID, booking slot ID, token state, calendar event ID, queue ID, and credit ledger entry where applicable;

• exact error text for negative cases;

• links to logs, n8n execution IDs, email message IDs, or calendar evidence only in the restricted UAT evidence store.

Do not paste real passwords, OAuth tokens, session cookies, provider secrets, resume contents, transcripts, or unnecessary candidate personal data into this document.

# Critical Golden Path

Scenario ID: UAT-E2E-001

Priority: Critical

Actors: UAT-CREATOR, UAT-HR, UAT-CANDIDATE-001, configured n8n/provider/calendar services

Outcome: A fresh applicant completes the recruitment path and receives a scheduled final HR interview.

## Preconditions

• The environment is deployed over HTTPS and points to the intended UAT database/tenant.

• UAT-CREATOR is active in the portal directory and can create roles.

• UAT-HR is active with recruitment review access and can manage applicants and bookings.

• The candidate application and screening workflows are enabled.

• At least 1 CV-analysis credit and the configured voice-interview credit reserve are available.

• The shared HR calendar is connected and contains at least one free final-interview slot.

• A future weekday voice-booking slot is available.

## Steps and expected results

1. Open the portal login page. Verify the portal branding, directory-access notice, and Google sign-in control render without horizontal scrolling. Expected: Login is available and no internal data is shown.

2. Sign in as UAT-CREATOR with a verified active Google account. Expected: A secure session is created and the user lands on the dashboard or the safe requested page.

3. Open Dashboard and Role Requests. Expected: The creator sees only the permitted navigation and own-scope metrics.

4. Choose Create Role Request and create a staff-addition request for the UAT role with department, salary band, target date, job description, screening criteria, and initial interview questions. Expected: Required-field validation is clear; requester identity is taken from the session, not editable form data.

5. Submit the role request. Expected: A unique role ID is returned, the role enters the configured HR review status, and the role/status history contains the creator and timestamp.

6. Sign out. Expected: The session is cleared and protected pages no longer open.

7. Sign in as UAT-HR, open Role Requests, and open the new role. Expected: HR can view the role and its status history.

8. Approve or advance the role according to the configured status flow, entering comments where required. Expected: The action is accepted once, appears in history, and the role becomes eligible for Recruitment Setup.

9. Open Recruitment Setup. Save a draft with the minimum required job description, screening criteria, and interview questions. Expected: The draft saves without publishing the role.

10. Complete the required setup, including the resolved AI interview prompt, posting channel, salary, experience, license and HOD choices where applicable. Validate readiness, then publish the role. Expected: Incomplete stages are blocked server-side; a complete role reaches the published state and is available to candidates.

11. Open the public Open Roles page and the published role. Expected: The role is visible with the correct job description and apply action; unpublished roles remain absent.

12. As UAT-CANDIDATE-001, open the public role page and submit the application with valid candidate details, consent, and a valid resume. Expected: A new application ID is created; the candidate receives an acknowledgement or the configured notification is queued; no internal navigation is exposed.

13. As UAT-HR, open Resume Screening, select the published role, and verify the candidate/application is visible. If the UAT path uses manual intake, upload the valid resume through the permitted intake path; otherwise wait for the configured screening workflow. Expected: The resume is queued and the application is not charged before a successful screening result.

14. Wait for screening completion and open the applicant. Expected: The structured AI result, readable strengths/concerns, score/evidence, interview questions, and status history are shown. The result is clearly decision support and not an automatic HR decision.

15. Approve the CV analysis for AI voice interview with a non-empty HR comment. Expected: Exactly one voice-invitation work item is queued and the candidate receives a secure expiring booking link through the configured notification path.

16. As the candidate, open the voice booking link. Expected: Only valid future weekday ten-minute slots are shown in the candidate's timezone; the token is not exposed in page content beyond its purpose as a booking link.

17. Select a slot and confirm the booking. Expected: The slot is rechecked at booking time, the token becomes used, the scheduled instant and timezone are persisted, exactly one call-queue record is created, and a confirmation is queued or sent.

18. As UAT-HR, open Bookings and the applicant profile. Expected: The voice booking appears once with the correct applicant, role, date, time, timezone, and status.

19. Allow the due voice job to be dispatched, or run the approved UAT worker path. Expected: The queue row is claimed atomically before dispatch. In live mode, the provider call ID and outcome are recorded; in dry-run mode, no real call is placed and the dry-run evidence is recorded.

20. Ingest or wait for a terminal voice result. Expected: The transcript/structured result is attached to the correct application, the terminal voice credit is charged once according to the outcome, and duplicate callbacks are harmless.

21. Review the voice evidence as UAT-HR and approve the applicant for the final HR interview with comments. Expected: A final HR booking token/link is generated once, the configured HR venue is retained, and the candidate invitation is queued or sent.

22. As the candidate, open the final HR booking link and select a free shared-calendar slot. Expected: Busy/conflicting slots are unavailable; the booking is accepted only once and the token becomes used.

23. Verify the final booking in the applicant profile, Bookings page, notification evidence, and shared HR Google Calendar. Expected: The applicant shows final HR interview status Interview Scheduled, with correct date, time, timezone, venue, calendar event ID, candidate attendee, and audit history.

## Golden-path pass criteria

• No duplicate role, application, booking, queue row, notification event, calendar event, or credit charge is created by refresh or safe retry.

• The CV charge is exactly one credit after successful screening.

• The voice charge matches the terminal outcome and is applied once.

• Candidate and internal emails contain the configured AI disclaimer where required.

• The final HR interview is visible in all three authoritative user-facing locations: applicant record, Bookings, and the shared HR calendar.

# Detailed UAT Test Cases

The following cases are execution-ready. Each row contains the priority, persona, preconditions, execution steps, expected result, and a blank result field for the tester.

## A. Access, authentication, and session security

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-AUTH-001 | Priority: Critical Persona: Any Preconditions: Portal deployed Steps: Open / at desktop and mobile widths | Login page renders with branding, sign-in control, directory-only notice, and no internal records |  |
| UAT-AUTH-002 | Priority: Critical Persona: Active user Preconditions: Active verified directory row Steps: Sign in with the listed Google account | Session is issued and user reaches the dashboard or safe requested path |  |
| UAT-AUTH-003 | Priority: High Persona: Unlisted user Preconditions: Google account not in directory Steps: Attempt sign-in | Access is denied; no portal session is issued; message is understandable |  |
| UAT-AUTH-004 | Priority: High Persona: Inactive user Preconditions: Directory row exists with Active = false Steps: Attempt sign-in | Access is denied and no protected page or API data is exposed |  |
| UAT-AUTH-005 | Priority: High Persona: Cross-domain active user Preconditions: Active directory user has a non-company email domain Steps: Sign in | Access follows directory membership and active status, not email suffix or hosted-domain claim |  |
| UAT-AUTH-006 | Priority: High Persona: Any Preconditions: Logged out Steps: Open /dashboard, /roles, /roles/new, /settings, /profile, /applicants, and /bookings directly | Each protected page redirects safely to login without leaking data |  |
| UAT-AUTH-007 | Priority: High Persona: Signed-in user Preconditions: Valid session Steps: Sign out, then use Back, refresh, and revisit a protected URL | Session is no longer accepted; protected content is unavailable |  |
| UAT-AUTH-008 | Priority: High Persona: Any Preconditions: Login page accepts next Steps: Supply an internal next path and sign in | User returns to the intended internal path |  |
| UAT-AUTH-009 | Priority: High Persona: Any Preconditions: Login page accepts next Steps: Supply an absolute external URL or protocol-relative URL | External redirect is rejected; user stays on a safe portal path |  |
| UAT-AUTH-010 | Priority: High Persona: Candidate Preconditions: Candidate invite base URL configured Steps: Open portal with a valid invite query | Candidate is redirected to the configured candidate page, with the invite preserved |  |
| UAT-AUTH-011 | Priority: Critical Persona: Any Preconditions: Browser developer tools available Steps: Inspect cookies and page source/network responses after login | Session cookie is HTTP-only and secure in HTTPS deployment; secrets and database URLs are absent from browser output |  |
| UAT-AUTH-012 | Priority: High Persona: Any Preconditions: Session created Steps: Wait for or simulate session expiry, then call a protected endpoint | API returns unauthorized and UI returns to login without stale data |  |

## B. Dashboard, navigation, and role-based access

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-RBAC-001 | Priority: High Persona: Creator Preconditions: UAT-CREATOR signed in Steps: Open Dashboard | Dashboard shows own-scope metrics, access summary, and create-role action only where permitted |  |
| UAT-RBAC-002 | Priority: High Persona: Limited user Preconditions: Active user with no recruitment capability Steps: Open Dashboard and inspect navigation | Limited-access card appears; recruitment tools are hidden or denied |  |
| UAT-RBAC-003 | Priority: Critical Persona: Creator Preconditions: Two roles exist, one owned by creator and one by another user Steps: Open Role Requests and try the other user's direct role URL | Only permitted own role is visible; other role is denied or not found |  |
| UAT-RBAC-004 | Priority: Critical Persona: HOD Preconditions: Roles exist in Sales and another department Steps: Sign in as UAT-HOD-SALES; open roles and applicants | Only Sales scope is visible and actionable; other department records are unavailable |  |
| UAT-RBAC-005 | Priority: Critical Persona: HR Preconditions: Roles/applicants exist across departments Steps: Sign in as UAT-HR; open roles, applicants, resume screening, and bookings | HR can see the company-wide recruitment pipeline |  |
| UAT-RBAC-006 | Priority: High Persona: Management Preconditions: UAT-MANAGEMENT signed in Steps: Open roles, applicants, and bookings; inspect buttons and attempt write actions | Records are readable company-wide, but status, setup, screening, applicant, and booking writes are unavailable |  |
| UAT-RBAC-007 | Priority: High Persona: Admin Preconditions: UAT-ADMIN signed in Steps: Open Credits and attempt recruitment, settings, and user administration | Explicit credits capability works; unrelated capabilities do not appear or succeed |  |
| UAT-RBAC-008 | Priority: High Persona: Any Preconditions: User lacks a page capability Steps: Use a direct URL and API call for the restricted feature | Server-side authorization denies the action even if a button or request is manually constructed |  |
| UAT-RBAC-009 | Priority: High Persona: HR Preconditions: Applicants exist Steps: Open Applicants, use search, role filter, stage filter, pagination, and refresh | Results, counts, filters, and page state reflect the current data without leaking other tenant/scope data |  |
| UAT-RBAC-010 | Priority: High Persona: Reviewer Preconditions: New applicants exist Steps: Open Applicants and observe badge/refresh behavior | Badge is data-driven, hidden at zero, visible only to permitted reviewers, and does not overlay controls |  |
| UAT-RBAC-011 | Priority: High Persona: Any Preconditions: Responsive test browsers Steps: Check 1440, 1024, 768, and 390 px widths on Dashboard, Roles, Applicants, Bookings, Settings | Layout remains usable with no horizontal overflow; key actions remain reachable |  |

## C. Role request, review, approval, and audit history

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-ROLE-001 | Priority: Critical Persona: Creator Preconditions: Create capability Steps: Open Create Role Request | Form opens with the supported request types, department choices, required markers, and HR screening fields |  |
| UAT-ROLE-002 | Priority: High Persona: Creator Preconditions: Create form open Steps: Submit blank form | Submission is blocked; each required field has a clear validation message and no record is created |  |
| UAT-ROLE-003 | Priority: High Persona: Creator Preconditions: Create form open Steps: Choose Staff Addition and inspect replacement fields | Replacement-only fields are cleared or not required |  |
| UAT-ROLE-004 | Priority: High Persona: Creator Preconditions: Create form open Steps: Choose Staff Replacement without a replacement employee | Submission is blocked with a field-level error |  |
| UAT-ROLE-005 | Priority: High Persona: Creator Preconditions: Create form open Steps: Enter negative salary, inverted min/max salary, invalid email, invalid date, and invalid counts one at a time | Each invalid value is rejected server-side and in the UI; no partial role is saved |  |
| UAT-ROLE-006 | Priority: High Persona: Creator Preconditions: JD text available Steps: Paste or upload the sample JD and choose AI guidance generation | Guidance is generated for the form only; no role request is submitted automatically |  |
| UAT-ROLE-007 | Priority: Critical Persona: Creator Preconditions: Valid form data Steps: Submit a complete request | Server assigns role ID, creator name/email, timestamps, initial status, and audit values; client cannot override identity fields |  |
| UAT-ROLE-008 | Priority: High Persona: Creator Preconditions: Role saved Steps: Refresh, open the role, and edit a draft | Draft changes persist, target date is normalized for the browser, and draft autosave does not trigger role creation or workflow submission |  |
| UAT-ROLE-009 | Priority: High Persona: HR Preconditions: Pending role exists Steps: Open role and review details | HR can see all submitted data, creator, comments, history, and current status |  |
| UAT-ROLE-010 | Priority: Critical Persona: HR Preconditions: Pending role exists Steps: Approve/advance with valid comments | Status changes once, reviewer identity/time are recorded, and the next permitted stage becomes available |  |
| UAT-ROLE-011 | Priority: High Persona: HR Preconditions: Pending role exists Steps: Return, hold, and reject with comments | Each action sets the correct status, preserves comments, and writes a typed history event |  |
| UAT-ROLE-012 | Priority: High Persona: HR Preconditions: Role in returned/held state Steps: Resume/advance the role | Role resumes only through the valid configured transition and retains prior history |  |
| UAT-ROLE-013 | Priority: High Persona: HR Preconditions: Role action completed Steps: Replay the same action with the same action request ID or retry after refresh | Result is idempotent; no duplicate status transition, history event, notification, or downstream submission is created |  |
| UAT-ROLE-014 | Priority: High Persona: Management Preconditions: Role exists Steps: Open role details and try edit/archive/status actions | Management can read but cannot change the role |  |
| UAT-ROLE-015 | Priority: High Persona: HOD Preconditions: Own-department draft exists Steps: Review and action the permitted own-department action | HOD can act only within configured department scope and cannot cross department boundaries |  |
| UAT-ROLE-016 | Priority: High Persona: HR Preconditions: Role IDs exist across tenants Steps: Compare identical human role labels in two organisations | Role lookup, URLs, status history, and applicant links stay tenant-scoped |  |
| UAT-ROLE-017 | Priority: High Persona: HR Preconditions: Role exists Steps: Edit an existing role, including request type and hiring date, then save | Normalized request type is accepted; hiring date remains in the correct stored field and does not disappear |  |
| UAT-ROLE-018 | Priority: High Persona: HR Preconditions: Archived/active role exists Steps: Archive the role, refresh lists, and open its direct URL | Role is removed from active worklists as designed, history is preserved, and unauthorized access remains blocked |  |

## D. Recruitment Setup, screening criteria, and publishing

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-SETUP-001 | Priority: Critical Persona: HR Preconditions: Role approved for setup Steps: Open Recruitment Setup | Editor loads the role's saved fields and shows readiness/status actions appropriate to the role |  |
| UAT-SETUP-002 | Priority: High Persona: HR Preconditions: Setup editor open Steps: Save only Job Description, Screening Criteria, and Initial Interview Questions | Draft saves successfully but role does not become Published or Job Posted |  |
| UAT-SETUP-003 | Priority: Critical Persona: HR Preconditions: Incomplete setup Steps: Attempt Recruitment Ready, Ready for Publishing, and Publish actions | Server rejects each action until its exact required fields are complete, regardless of UI state |  |
| UAT-SETUP-004 | Priority: High Persona: HR Preconditions: Setup editor open Steps: Enter fewer than 3 interview questions, then more than 5 | Minimum is enforced for readiness; maximum is enforced with a clear validation error |  |
| UAT-SETUP-005 | Priority: Critical Persona: HR Preconditions: Setup editor open Steps: Enter protected-characteristic or irrelevant screening language such as age, gender, nationality, religion, disability, family status, appearance, accent, or economic background | Criteria/prompt is blocked or flagged for compliance review and cannot be used for publication or AI screening until resolved |  |
| UAT-SETUP-006 | Priority: High Persona: HR Preconditions: Valid structured fields Steps: Use Regenerate from fields | AI System Prompt is regenerated from saved/current structured values; it does not invent scheduling rules or alter unrelated fields |  |
| UAT-SETUP-007 | Priority: High Persona: HR Preconditions: Non-empty setup and saved template exists Steps: Load a template | User is warned before replacing non-empty values; unsaved template content is visibly marked until saved |  |
| UAT-SETUP-008 | Priority: High Persona: HR Preconditions: Valid setup Steps: Complete salary, experience, license, posting channel, HOD interview, and venue fields as applicable | Conditional fields appear only when relevant and are validated before higher readiness |  |
| UAT-SETUP-009 | Priority: High Persona: HR Preconditions: Valid setup Steps: Move role through Recruitment Ready and Ready for Publishing | Status changes are visible and auditable; role remains unpublished until the explicit publish action |  |
| UAT-SETUP-010 | Priority: Critical Persona: HR Preconditions: Role Ready for Publishing Steps: Publish role | Role is durably marked published, public notification work is queued, and server response contains the authoritative status |  |
| UAT-SETUP-011 | Priority: Critical Persona: Any Preconditions: Draft and published roles exist Steps: Open public Open Roles page and direct /apply/<roleId> URLs | Only durably published roles accepting applications appear; draft/archived roles are unavailable |  |
| UAT-SETUP-012 | Priority: High Persona: HR Preconditions: Published role exists Steps: Edit setup after publication where permitted | Changes follow the configured permission and status rules; published state is not silently reverted or lost |  |
| UAT-SETUP-013 | Priority: High Persona: HR Preconditions: Setup save in progress Steps: Refresh or open the same role from a second browser after save | Fresh reads show the saved values; stale client state does not overwrite newer values |  |

## E. Candidate application and controlled intake

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-INTAKE-001 | Priority: Critical Persona: Candidate Preconditions: Published role exists Steps: Open Open Roles, select the role, and review the apply page | Job title, department, description, required fields, consent, and resume controls are correct |  |
| UAT-INTAKE-002 | Priority: High Persona: Candidate Preconditions: Apply form open Steps: Submit without name, email, phone, consent, or resume | Submission is blocked with clear field-specific errors and no partial application |  |
| UAT-INTAKE-003 | Priority: High Persona: Candidate Preconditions: Apply form open Steps: Upload unsupported type, empty/corrupt file, oversized file, and valid PDF/DOC/DOCX | Unsupported/invalid files are rejected; valid files are accepted within configured size limits |  |
| UAT-INTAKE-004 | Priority: Critical Persona: Candidate Preconditions: Valid published role and candidate data Steps: Submit a valid application | New application identity is created, role binding is correct, acceptance event is queued once, and candidate-facing confirmation is shown |  |
| UAT-INTAKE-005 | Priority: High Persona: Candidate Preconditions: Existing application for same email and role Steps: Submit again with the same email | System follows the current rule and creates a separate application identity only when accepted; no accidental overwrite occurs |  |
| UAT-INTAKE-006 | Priority: High Persona: Candidate Preconditions: Unpublished/archived/invalid role Steps: Open or submit against the role ID directly | Request is rejected with no application or credit charge |  |
| UAT-INTAKE-007 | Priority: High Persona: Candidate Preconditions: Valid application Steps: Refresh or replay the submit request after the first accepted response | Exactly one application-acknowledgement event and one application are retained |  |
| UAT-INTAKE-008 | Priority: High Persona: HR Preconditions: Published role and HR access Steps: Generate a private application link for a named candidate | Link is tied to one role and intended name/email, uses the configured public host, and is not editable by the candidate |  |
| UAT-INTAKE-009 | Priority: High Persona: Candidate Preconditions: Private link unused Steps: Open the private link and submit matching details | Invited name/email remain authoritative; link becomes Used only after successful acceptance |  |
| UAT-INTAKE-010 | Priority: High Persona: Candidate Preconditions: Private link unused Steps: Attempt to change role, name, or email in the client request | Server rejects field mismatch; no record is created from tampered values |  |
| UAT-INTAKE-011 | Priority: High Persona: Candidate Preconditions: Private link used, expired, or revoked Steps: Open the link and retry submission | Branded unavailable/already-received response appears; an already-used link does not create a duplicate application |  |
| UAT-INTAKE-012 | Priority: High Persona: Anonymous client Preconditions: Public intake enabled Steps: Submit requests above the configured rate | Throttling is applied, response includes rate-limit information where supported, and no partial records are created |  |
| UAT-INTAKE-013 | Priority: High Persona: HR Preconditions: Resume Screening page available Steps: Choose a published role and add one local valid resume | HR-gated intake accepts the file, shows the batch row, and queues work for the selected role |  |
| UAT-INTAKE-014 | Priority: Critical Persona: HR Preconditions: Valid local intake Steps: Attempt to select 7 files in one batch | UI/server blocks the batch at the current 6-file cap before processing any file |  |
| UAT-INTAKE-015 | Priority: High Persona: HR Preconditions: Mixed local files Steps: Submit valid, corrupt, unsupported, and duplicate files together | Each file receives a terminal or processing state; one bad file does not falsely report the entire batch as successful |  |
| UAT-INTAKE-016 | Priority: High Persona: HR Preconditions: Same content available twice Steps: Add the same file twice in one batch, then re-upload a historical duplicate | Duplicate is skipped/reused according to the configured dedupe rule and does not create a second charge or screening record |  |
| UAT-INTAKE-017 | Priority: High Persona: HR Preconditions: Valid PDF/DOC/DOCX available Steps: Submit each supported format | Parser extracts resume text and contact fields where present; stored file remains traceable to the application |  |
| UAT-INTAKE-018 | Priority: High Persona: HR Preconditions: Zero or insufficient credits Steps: Try to start a chargeable screening | Request is rejected before processing/charge; balance does not become negative and files remain retryable according to the UI |  |

## F. Google Drive, OneDrive, bulk processing, and screening

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-SCREEN-001 | Priority: High Persona: HR Preconditions: Google Drive connector enabled Steps: Connect Google Drive from Resume Screening | OAuth completes for the signed-in HR user; status shows the correct connection and no token is exposed |  |
| UAT-SCREEN-002 | Priority: High Persona: HR Preconditions: Google Drive connected Steps: List a folder, Shared Drive, root, stale picker ID, and folder ID | Only selectable supported files are shown; folders/roots/stale IDs are rejected or handled clearly |  |
| UAT-SCREEN-003 | Priority: High Persona: HR Preconditions: Google Drive connected Steps: Select up to 6 valid files and import | Shared intake pipeline queues each file for the selected published role |  |
| UAT-SCREEN-004 | Priority: High Persona: HR Preconditions: Google Drive connected Steps: Select 7 files or unsupported files and import | Import is blocked before downstream processing; no credit or partial batch is created |  |
| UAT-SCREEN-005 | Priority: High Persona: HR Preconditions: Previously imported Drive files Steps: Import the same files again | Files are skipped/reused by content identity; credit balance is unchanged |  |
| UAT-SCREEN-006 | Priority: High Persona: HR Preconditions: OneDrive is configured Steps: Connect OneDrive, list files, import valid files, disconnect | OneDrive uses its own OAuth/token lifecycle and feeds the same queue and credit safety rules |  |
| UAT-SCREEN-007 | Priority: High Persona: HR Preconditions: OneDrive token expired/revoked Steps: List or import after revocation | User receives a reconnect/permission error; no partial screening or charge occurs |  |
| UAT-SCREEN-008 | Priority: High Persona: HR Preconditions: OneDrive not configured Steps: Open Resume Screening | OneDrive controls are hidden or clearly unavailable; no broken navigation appears |  |
| UAT-SCREEN-009 | Priority: Critical Persona: HR Preconditions: Queue rows created Steps: Observe processing status | Each file is queued before screening; application exists before a worker can expose its queue item; final states are Completed, Failed, or Skipped |  |
| UAT-SCREEN-010 | Priority: High Persona: HR Preconditions: One screening webhook hangs Steps: Process a mixed batch | Per-file timeout expires the stuck item; other files finish; batch does not hang indefinitely |  |
| UAT-SCREEN-011 | Priority: High Persona: HR Preconditions: Batch has failed and completed rows Steps: Retry batch | Only failed files and eligible stale rows retry; completed files and rows with saved evidence are not re-run |  |
| UAT-SCREEN-012 | Priority: High Persona: HR Preconditions: Batch status visible Steps: Refresh, open another tab, and return after processing | Status is fresh, matched by job identity, and does not show another batch's rows |  |
| UAT-SCREEN-013 | Priority: Critical Persona: HR Preconditions: Valid screening result returned Steps: Open the applicant result | Score, summary, strengths, concerns, evaluation fields, and questions are readable; raw JSON is not the primary display |  |
| UAT-SCREEN-014 | Priority: Critical Persona: HR Preconditions: AI result available Steps: Review whether screening made a final decision | AI output remains decision support; HR decision controls are separate and require authorized human action/comments |  |
| UAT-SCREEN-015 | Priority: Critical Persona: HR Preconditions: Successful CV screening Steps: Compare balance/ledger before and after, then replay result callback | Exactly one CV-analysis credit is deducted; duplicate callback is a no-op with the same source identity |  |
| UAT-SCREEN-016 | Priority: Critical Persona: HR Preconditions: Failed parse/webhook/provider error Steps: Inspect batch, applicant, and ledger | Item is Failed, no CV credit is charged, error is visible/retryable, and no false completion is shown |  |
| UAT-SCREEN-017 | Priority: High Persona: HR Preconditions: Screening result stored Steps: Inspect role binding and internal workflow payload evidence | Screening uses the selected role's criteria and applicant; cross-role result contamination is impossible |  |
| UAT-SCREEN-018 | Priority: High Persona: HR Preconditions: Applicant result exists Steps: Open applicant profile from Applicants and from role applicants | Both paths reach the same application detail without reloading the full list and preserve the current status |  |

## G. HR applicant review and decision controls

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-APPLICANT-001 | Priority: High Persona: HR Preconditions: Applicant exists Steps: Open applicant profile | Header, role, application ID, current stage, resume resource, interview questions, status tracking, and actions render correctly |  |
| UAT-APPLICANT-002 | Priority: High Persona: HR Preconditions: Applicant with array/list fields Steps: Open AI evidence | Strengths, gaps, concerns, evaluation values, and follow-up questions render as readable content, not raw serialized arrays |  |
| UAT-APPLICANT-003 | Priority: High Persona: HR Preconditions: Applicant with no voice call Steps: Open Voice Interview Review | UI states that no interview took place and does not invent a transcript or score |  |
| UAT-APPLICANT-004 | Priority: High Persona: HR Preconditions: Applicant has a resume file Steps: Open/download resume resource | Authorized HR can retrieve the resume through the protected resource path; unauthorized user cannot |  |
| UAT-APPLICANT-005 | Priority: High Persona: HR Preconditions: Applicant exists Steps: Edit valid name, email, and local phone; save | Contact fields update without rewriting workflow history, application ID, role, or status |  |
| UAT-APPLICANT-006 | Priority: High Persona: HR Preconditions: Applicant exists Steps: Enter invalid email, too-short name, or invalid local number | Save is blocked with clear field errors and no partial update |  |
| UAT-APPLICANT-007 | Priority: High Persona: Management Preconditions: Applicant exists Steps: Open edit/delete URL or construct the API request | Server denies edit/delete even if the UI is bypassed |  |
| UAT-APPLICANT-008 | Priority: High Persona: HR Preconditions: Two applicants selected Steps: Delete selected applicants where allowed | Each intended record is deleted with dependents atomically, and unrelated applications remain |  |
| UAT-APPLICANT-009 | Priority: Critical Persona: HR Preconditions: Resume-screened applicant Steps: Approve AI CV Analysis with a non-empty comment | Applicant moves to voice stage and one invitation work item is created |  |
| UAT-APPLICANT-010 | Priority: High Persona: HR Preconditions: Resume-screened applicant Steps: Reject or send to Manual Review with comments | Correct status and comment are shown; no voice invitation is sent for Reject/Manual Review |  |
| UAT-APPLICANT-011 | Priority: High Persona: HR Preconditions: Decision panel open Steps: Attempt Approve/Reject with blank comments | Action is blocked; no status, notification, or history event is written |  |
| UAT-APPLICANT-012 | Priority: Critical Persona: HR Preconditions: Any applicant decision Steps: Refresh/replay the decision request | Decision is idempotent; one history event and one downstream side effect are retained |  |
| UAT-APPLICANT-013 | Priority: High Persona: Any reviewer Preconditions: Status changes exist Steps: Inspect Applicant Status History | Previous/new status, stage, action, actor, email, timestamp, comments, and application/role IDs are correct |  |

## H. AI voice invitation, booking, and execution

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-VOICE-001 | Priority: Critical Persona: HR Preconditions: Applicant approved for voice Steps: Inspect candidate invitation queue/email | Link is secure, role/application-bound, expiring, and contains the exact configured AI interview disclaimer |  |
| UAT-VOICE-002 | Priority: High Persona: Candidate Preconditions: Valid voice token Steps: Open the booking page | Branded page loads with candidate-safe content, correct role context, valid slots only, and no internal record data |  |
| UAT-VOICE-003 | Priority: High Persona: Candidate Preconditions: Valid voice token Steps: Open link after expiry, with malformed token, and with another applicant's token | Page shows unavailable/invalid result; no slots or candidate data are revealed |  |
| UAT-VOICE-004 | Priority: High Persona: Candidate Preconditions: Future slots configured Steps: Inspect available voice slots | Only future weekday ten-minute slots are shown; past, weekend, and invalid slots are absent |  |
| UAT-VOICE-005 | Priority: High Persona: Candidate Preconditions: Candidate country/phone timezone known Steps: Compare displayed slot and persisted UTC instant | Candidate sees the intended local time; persisted UTC, date, time, and timezone convert correctly |  |
| UAT-VOICE-006 | Priority: Critical Persona: Candidate Preconditions: Valid slot and token Steps: Book a slot, then refresh/retry the confirmation | Exactly one scheduled voice attempt and one used-token transition exist; duplicate submission is harmless |  |
| UAT-VOICE-007 | Priority: Critical Persona: Two candidates Preconditions: Same voice slot available Steps: Book the same exact instant with 10 candidates, then attempt an 11th | First 10 are accepted; 11th is rejected by final availability check and is not queued |  |
| UAT-VOICE-008 | Priority: High Persona: HR Preconditions: Voice booking exists Steps: Open Bookings and applicant profile | Booking appears once with candidate, role, date, time, timezone, slot status, and application link |  |
| UAT-VOICE-009 | Priority: High Persona: HR/system Preconditions: Due and not-due queue rows Steps: Run scheduled dispatch | Only due rows are claimable; future rows remain scheduled; stale/late rows expire according to policy |  |
| UAT-VOICE-010 | Priority: Critical Persona: HR/system Preconditions: Due row available Steps: Run dispatch twice concurrently | First claim wins; provider is contacted at most once; provider call ID is stored once |  |
| UAT-VOICE-011 | Priority: High Persona: Pilot operator Preconditions: Pilot configured dry-run Steps: Trigger voice dispatch | No live provider call is placed; dry-run result and audit evidence are clear |  |
| UAT-VOICE-012 | Priority: High Persona: Candidate/provider Preconditions: Live call enabled and approved test number Steps: Allow scheduled call to run | Candidate receives the call, approved questions/disclaimer are used, and terminal provider status is captured |  |
| UAT-VOICE-013 | Priority: High Persona: HR Preconditions: Voice call completed Steps: Ingest completed result and reopen applicant | Transcript, summary, score/evidence, strengths, concerns, communication, completeness, and follow-up questions map to the correct applicant |  |
| UAT-VOICE-014 | Priority: High Persona: HR Preconditions: Voice outcomes available Steps: Test no-answer, connected-incomplete, completed, cancelled/provider-failure outcomes | Billing is 5 credits for no-answer, 8 for connected-incomplete, 10 for completed, and free for non-terminal/cancelled/provider-failure outcomes as configured |  |
| UAT-VOICE-015 | Priority: Critical Persona: HR/system Preconditions: Terminal result available Steps: Replay the same result callback | One terminal result, one history event, one call log, and one voice charge are retained |  |
| UAT-VOICE-016 | Priority: High Persona: HR/system Preconditions: Stale/terminal attempt exists Steps: Send a result or call log for that attempt | Stale/terminal attempt is rejected or ignored without changing current applicant state |  |
| UAT-VOICE-017 | Priority: High Persona: HR Preconditions: No-answer/incomplete outcome Steps: Use Send reschedule link | New booking link is created only when retry is eligible; prior attempt remains recorded and no call starts until a new booking |  |
| UAT-VOICE-018 | Priority: High Persona: Candidate Preconditions: Voice confirmation notification configured Steps: Inspect confirmation email | Date, time, timezone, role/candidate context, and required AI disclaimer are correct; email event records recipient and provider metadata |  |
| UAT-VOICE-019 | Priority: High Persona: HR Preconditions: Applicant IDs/codes differ from row/storage IDs Steps: Process a voice result and callback | Resolution uses the correct application identity and never attaches evidence to another candidate |  |

## I. Final HR interview invitation, calendar, and scheduling

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-FINAL-001 | Priority: Critical Persona: HR Preconditions: Voice evidence reviewed Steps: Approve Voice Interview Review with a non-empty comment | Applicant advances to final HR interview; a hashed, expiring final booking token/link is created once |  |
| UAT-FINAL-002 | Priority: High Persona: HR Preconditions: Voice evidence reviewed Steps: Reject or send to Manual Review | Applicant does not receive a final booking link; decision/comment/history are retained |  |
| UAT-FINAL-003 | Priority: High Persona: HR Preconditions: Final approval completed Steps: Inspect final invitation | Link uses the configured public host, correct candidate/application, expiry, and configured HR venue; it is distinguishable from the AI voice email |  |
| UAT-FINAL-004 | Priority: High Persona: Candidate Preconditions: Valid final token Steps: Open final booking page | Candidate sees only eligible final interview slots and the intended venue/details; no internal controls are present |  |
| UAT-FINAL-005 | Priority: High Persona: Candidate Preconditions: Final token expired, malformed, or used Steps: Open the link | Branded unavailable page appears; no slot or candidate data is exposed |  |
| UAT-FINAL-006 | Priority: Critical Persona: Settings/HR Preconditions: Shared calendar connected Steps: Create or refresh HR availability | Slots follow configured HR availability and calendar busy state; conflicts are blocked or marked unavailable |  |
| UAT-FINAL-007 | Priority: High Persona: Candidate Preconditions: Candidate timezone differs from office timezone Steps: Review final slots and select one | Final interview uses office/shared-calendar time and persists the correct timezone; candidate display is understandable |  |
| UAT-FINAL-008 | Priority: Critical Persona: Candidate Preconditions: Free final slot Steps: Book final HR interview | Token becomes Used, scheduled date/time/timezone/venue are persisted, one final tracking record is upserted, and one calendar event is created with candidate attendee |  |
| UAT-FINAL-009 | Priority: Critical Persona: Candidate Preconditions: Final slot already taken Steps: Attempt booking with concurrent candidate or stale page | Final availability check rejects the conflict; no duplicate calendar event or used-token record is created |  |
| UAT-FINAL-010 | Priority: High Persona: System Preconditions: Calendar API returns an error after booking validation Steps: Complete final booking | Failure is visible and retryable; token/slot state does not falsely report a successful calendar booking |  |
| UAT-FINAL-011 | Priority: Critical Persona: Candidate Preconditions: Successful final booking Steps: Refresh confirmation, reopen link, and retry POST | One booking, one calendar event, one notification event, and one used-token transition remain |  |
| UAT-FINAL-012 | Priority: Critical Persona: HR Preconditions: Final booking succeeded Steps: Open Applicant, Bookings, and shared Google Calendar | All show the same candidate, role, date, time, timezone, venue, status Interview Scheduled, and calendar event ID |  |
| UAT-FINAL-013 | Priority: High Persona: HR Preconditions: Scheduled final interview exists Steps: Inspect notification queue/email | Candidate invitation/confirmation has correct copy, recipient, attempt, sent time, provider ID, and no raw workflow key |  |
| UAT-FINAL-014 | Priority: High Persona: HR Preconditions: Final interview has taken place Steps: Record Pass, Reject, or Manual Review with comments | Final status and tracking record update correctly; status history records actor and decision; no unauthorized offer is implied |  |
| UAT-FINAL-015 | Priority: High Persona: HR/system Preconditions: Scheduled final booking becomes a no-show Steps: Run the approved no-show/reconciliation path | Final tracking and applicant state show No Show/reschedule-required according to policy without deleting history |  |

## J. Ella Credits, payments, and ledger integrity

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-CRED-001 | Priority: High Persona: HR/Admin Preconditions: Credits page permitted Steps: Open Credits and Settings credit panel | Balance is visible to permitted users and absent or denied for unauthorized users |  |
| UAT-CRED-002 | Priority: High Persona: Credits manager Preconditions: Credit management capability Steps: Add zero, negative, fractional, and whole positive top-ups with/without reason | Only positive whole amounts with a reason are accepted; invalid entries do not change balance |  |
| UAT-CRED-003 | Priority: High Persona: Credits manager Preconditions: Discount threshold configured Steps: Add a top-up below and above the threshold | Bonus/discount row is calculated deterministically, recorded, and reflected in the balance |  |
| UAT-CRED-004 | Priority: Critical Persona: HR Preconditions: Successful screening/voice outcome Steps: Compare pre/post balance and ledger | Charge equals the configured operation/outcome cost; balance never becomes negative |  |
| UAT-CRED-005 | Priority: Critical Persona: HR Preconditions: Retry or duplicate callback Steps: Replay the same source entry ID | Ledger remains exactly once; balance is unchanged by the replay |  |
| UAT-CRED-006 | Priority: High Persona: HR Preconditions: Failed screening/technical voice failure Steps: Inspect ledger | No charge is created for a failed/non-billable outcome |  |
| UAT-CRED-007 | Priority: High Persona: Purchaser Preconditions: HitPay configured Steps: Start a valid purchase and complete provider webhook | Credits are granted only after signature verification and server-calculated amount validation |  |
| UAT-CRED-008 | Priority: High Persona: Attacker/tester Preconditions: Payment webhook available Steps: Replay webhook, alter amount, alter reference, or send bad signature | Replay is idempotent; mismatched/unsigned event grants no credits and is logged safely |  |
| UAT-CRED-009 | Priority: High Persona: HR/ops Preconditions: Dual-write mode enabled Steps: Run credit parity check after top-up and screening | Sheet and Postgres balances/ledger reconcile with no lost or invented credits |  |
| UAT-CRED-010 | Priority: High Persona: HR/ops Preconditions: Postgres-only mirror row prepared Steps: Run mirror reconciliation | Missing Sheet mirror is detected and copied verbatim without re-charging or changing balance |  |

## K. Settings, user accounts, organisations, and connections

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-ADMIN-001 | Priority: High Persona: Settings admin Preconditions: Settings capability Steps: Open Settings | Only permitted settings appear; form loads current values and safe descriptions |  |
| UAT-ADMIN-002 | Priority: High Persona: Settings admin Preconditions: Settings form open Steps: Save invalid calendar email, invalid calendar ID, or malformed numeric setting | Validation blocks the save and leaves previous valid settings intact |  |
| UAT-ADMIN-003 | Priority: High Persona: Settings admin Preconditions: Google Calendar OAuth configured Steps: Connect, inspect status, disconnect, and reconnect | OAuth state is tied to the signed-in authorized user; status and disconnect work without exposing tokens |  |
| UAT-ADMIN-004 | Priority: High Persona: Non-settings user Preconditions: Settings capability absent Steps: Open Settings and calendar routes directly | Access is denied server-side |  |
| UAT-ADMIN-005 | Priority: Critical Persona: HR admin Preconditions: User administration permitted Steps: Add an active user with HR, Admin, and Custom presets | Presets populate expected capabilities; final saved boolean capabilities are the enforcement source |  |
| UAT-ADMIN-006 | Priority: High Persona: HR admin Preconditions: User exists Steps: Edit department, capabilities, and active status | Changes persist, become effective on the next authorized request according to policy, and history is preserved |  |
| UAT-ADMIN-007 | Priority: High Persona: HR admin Preconditions: User exists Steps: Deactivate then reactivate a user | Deactivated user cannot sign in/access data; reactivation restores access without losing prior records |  |
| UAT-ADMIN-008 | Priority: High Persona: Non-HR admin Preconditions: Admin preset signed in Steps: Attempt to add/edit users or organisations | Server denies the action even if the URL/API is called directly |  |
| UAT-ADMIN-009 | Priority: Critical Persona: Organisation admin Preconditions: Multiple organisations configured Steps: Switch/select organisation, add user, and view role/applicant data | Data and user administration remain tenant-scoped; same email/role labels do not cross boundaries |  |
| UAT-ADMIN-010 | Priority: High Persona: HR Preconditions: Settings includes booking rules Steps: Change booking expiry, duration, credit costs, retry attempts, and notification switches in a UAT window | New workflow behavior follows saved settings; existing records are not silently rewritten |  |

## L. Notifications, help bot, API protection, privacy, and resilience

| ID / Priority | Test Condition and Steps | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| UAT-NFR-001 | Priority: High Persona: HR Preconditions: Notification queue has test events Steps: Inspect notification status for sent, pending, failed, and not-configured outcomes | Status is human-readable, preserves workflow success, and records attempt/time/provider/recipient where available |  |
| UAT-NFR-002 | Priority: Critical Persona: Ops Preconditions: Pilot email guard enabled Steps: Trigger candidate notifications using synthetic records and inspect recipients | Email goes only to intended candidate or configured test recipient plus explicit monitoring copies; arbitrary mailboxes are not accepted |  |
| UAT-NFR-003 | Priority: High Persona: Candidate/HR Preconditions: Voice email path enabled Steps: Compare invitation and confirmation notices with the approved wording | Exact AI interview disclaimer is present where required and is not paraphrased away |  |
| UAT-NFR-004 | Priority: High Persona: HR Preconditions: Help bot enabled Steps: Ask supported questions about role requests, screening, bookings, credits, and access | Answers follow current product behavior, avoid candidate PII, and do not perform unauthorized writes |  |
| UAT-NFR-005 | Priority: High Persona: Unauthorized user Preconditions: Help bot live tools enabled Steps: Ask for candidate names, arbitrary application IDs, or unauthorised queue details | Tool returns only allowed aggregate information or a safe denial; no PII or arbitrary selector leakage |  |
| UAT-NFR-006 | Priority: Critical Persona: External client Preconditions: Internal API secret configured Steps: Call internal route with missing, wrong, Bearer, and X-Internal-Secret credentials | Only valid shared-secret requests succeed; responses are no-store/non-indexable and do not expose DB URLs |  |
| UAT-NFR-007 | Priority: High Persona: External client Preconditions: Internal routes available Steps: Request unknown entity, missing entity, disallowed entity, and malformed JSON | Correct status matrix is returned; server fails closed and does not perform unintended writes |  |
| UAT-NFR-008 | Priority: High Persona: Any Preconditions: HTTPS deployment Steps: Inspect network, page source, logs, and error responses | No provider token, session secret, webhook secret, database URL, or unnecessary candidate PII is exposed |  |
| UAT-NFR-009 | Priority: High Persona: Any Preconditions: Two browser sessions Steps: Edit/submit the same role, applicant, slot, or token concurrently | Concurrency guard chooses one valid result; duplicate action does not corrupt history, balances, or calendar |  |
| UAT-NFR-010 | Priority: High Persona: Ops Preconditions: Provider/calendar/n8n failure can be simulated Steps: Fail notification, screening, voice, and calendar calls individually | UI shows a useful recoverable state; durable record does not claim success when downstream work failed |  |
| UAT-NFR-011 | Priority: High Persona: Ops Preconditions: Restart/deploy test window Steps: Refresh during processing and after deployment | Queue/status polling resumes safely; no duplicate work is created and stale processing can be reconciled |  |
| UAT-NFR-012 | Priority: High Persona: Any Preconditions: Current desktop/mobile browsers Steps: Test Chrome/Edge and one supported mobile browser | Core workflows are usable, text is readable, controls are keyboard reachable, and no horizontal overflow occurs |  |
| UAT-NFR-013 | Priority: Medium Persona: Keyboard/screen-reader tester Preconditions: Accessibility tools available Steps: Navigate login, role form, applicant decision, and booking page using keyboard and labels | Focus order, labels, required fields, errors, buttons, and status messages are understandable |  |
| UAT-NFR-014 | Priority: High Persona: Ops Preconditions: Backups/migration process available Steps: Run the approved integrity/parity checks after UAT transactions | All required recruitment tables/relationships and ledger parity checks report clean results; no orphan records exist |  |
| UAT-NFR-015 | Priority: High Persona: Any Preconditions: Demo/pilot guard enabled Steps: Attempt outbound action from a synthetic/historical/demo record | Guard blocks the side effect and leaves the record safely reviewable |  |

# Traceability Summary

| Requirement / control | Primary UAT cases |
| --- | --- |
| Secure access and token safety | UAT-AUTH-001 to UAT-AUTH-012, UAT-INTAKE-008 to UAT-INTAKE-012, UAT-VOICE-003, UAT-FINAL-005 |
| Role request and approval | UAT-ROLE-001 to UAT-ROLE-018 |
| Recruitment setup and compliant AI criteria | UAT-SETUP-001 to UAT-SETUP-013 |
| Candidate/resume intake | UAT-INTAKE-001 to UAT-INTAKE-018 |
| AI screening and human review | UAT-SCREEN-009 to UAT-SCREEN-018, UAT-APPLICANT-001 to UAT-APPLICANT-013 |
| AI voice invitation, booking, and execution | UAT-VOICE-001 to UAT-VOICE-019 |
| Human final interview scheduling | UAT-FINAL-001 to UAT-FINAL-015 |
| Notifications and auditability | UAT-NFR-001 to UAT-NFR-003, UAT-ROLE-010 to UAT-ROLE-013, UAT-APPLICANT-013 |
| Credits and payments | UAT-CRED-001 to UAT-CRED-010 |
| Administration and tenant isolation | UAT-RBAC-003 to UAT-RBAC-008, UAT-ADMIN-001 to UAT-ADMIN-010 |
| Reliability, privacy, and data integrity | UAT-NFR-006 to UAT-NFR-015 |

# Defect Severity and Release Decision

| Severity | Definition | UAT treatment |
| --- | --- | --- |
| Sev-1 | Security/privacy breach, cross-tenant exposure, duplicate charge/booking, data loss, or critical golden path cannot start | Must fix before UAT sign-off |
| Sev-2 | A High/Critical business flow cannot complete, incorrect applicant/role mapping, incorrect status, or calendar/notification claims false success | Must fix or obtain written business risk acceptance |
| Sev-3 | Workaround exists; limited field, formatting, copy, or non-critical integration issue | May be accepted with owner and target date |
| Sev-4 | Cosmetic or documentation issue with no workflow impact | Can be deferred |

# UAT Execution Summary

| Area | Planned | Passed | Failed | Blocked | N/A | Owner / notes |
| --- | --- | --- | --- | --- | --- | --- |
| Golden path | 1 |  |  |  |  |  |
| Access and session | 12 |  |  |  |  |  |
| Dashboard and RBAC | 11 |  |  |  |  |  |
| Role request and approval | 18 |  |  |  |  |  |
| Recruitment Setup and publishing | 13 |  |  |  |  |  |
| Candidate intake | 18 |  |  |  |  |  |
| Screening and integrations | 18 |  |  |  |  |  |
| Applicant review | 13 |  |  |  |  |  |
| AI voice workflow | 19 |  |  |  |  |  |
| Final HR interview scheduling | 15 |  |  |  |  |  |
| Credits and payments | 10 |  |  |  |  |  |
| Administration | 10 |  |  |  |  |  |
| Non-functional and resilience | 15 |  |  |  |  |  |
| Total | 173 |  |  |  |  |  |

# Sign Off

Business owner: ______________________________________________

HR/UAT lead: ________________________________________________

Technical owner: ____________________________________________

Environment / release: ______________________________________

Execution window: ____________________________________________

Open Sev-1/Sev-2 defects: ____________________________________

Risk acceptances: ____________________________________________

Decision: Approved / Approved with conditions / Not approved

Business owner signature/date: ________________________________

HR/UAT lead signature/date: __________________________________

# Project Evidence References

• User requirements and acceptance baseline: docs/USER-REQUIREMENTS-STUDY.md

• Current user guidance: docs/McLink-Recruitment-Portal-User-Manual.html

• Access model: docs/access-control-matrix.md

• Working recruitment workflow: docs/WORKING-RECRUITMENT-WORKFLOW.md

• Candidate private-link workflow: docs/HR-APPLICATION-LINK-FLOW.md

• n8n integration contracts: docs/N8N-CONTRACTS.md

• Current pilot manual checklist and environment gates: docs/MANUAL-CHECKLIST.md

• Automated and browser evidence: tests/ and tests/browser/portal.smoke.spec.mjs